BUSINESS REQUIREMENTS DOCUMENT (BRD)

ShopEase Customer Churn Reduction System

Version 1.0  |  March 2026  |  Status: Draft for Review

# 1. Document Information

| Attribute | Details |
| --- | --- |
| Document Title | Business Requirements Document — Churn Reduction System |
| Project Name | ShopEase Customer Churn Reduction Initiative |
| Version | 1.0 |
| Status | Draft — Pending Stakeholder Review |
| Author | [Your Name], Business Analyst |
| Reviewed By | VP Customer Experience, Head of Data Science |
| Approved By | VP Customer Experience |
| Date Created | March 2026 |

# 2. Executive Summary

ShopEase currently loses 27% of its customer base annually — equivalent to $4.2M in lost revenue. Root cause analysis reveals the primary drivers to be: (1) late detection of at-risk customers, (2) generic, untargeted retention communications, and (3) no cross-functional visibility into churn trends.

This BRD defines the business requirements for a Customer Churn Prediction and Retention System that will enable proactive, personalized, and measurable customer retention. The solution combines machine learning, marketing automation, and CRM integration to create a closed-loop retention process.

# 3. Business Objectives

| ID | Business Objective | Measurable Outcome | Priority |
| --- | --- | --- | --- |
| BO-01 | Reduce annual customer churn rate | Decrease from 27% to 15% within 12 months | Critical |
| BO-02 | Increase early intervention coverage | 100% of at-risk customers receive automated outreach | Critical |
| BO-03 | Improve retention campaign ROI | Positive ROI within 6 months of go-live | High |
| BO-04 | Eliminate manual churn reporting | Zero analyst hours on monthly reports | High |
| BO-05 | Enable data-driven retention decisions | Leadership churn dashboard used weekly | Medium |

# 4. Business Requirements

## 4.1 Customer Risk Intelligence

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-01 | The system shall assign a churn risk score (0–100) to every active customer, updated daily. | Must Have | VP CX, CSM Lead |
| BR-02 | The system shall classify customers into risk tiers: Low (<30), Medium (30–60), High (>60). | Must Have | VP CX |
| BR-03 | The system shall display the top 3 contributing factors to a customer's risk score in plain English. | Must Have | CSM Lead |
| BR-04 | The system shall maintain 90 days of risk score history per customer. | Should Have | BA |
| BR-05 | The system shall incorporate purchase history, support ticket data, and email engagement as scoring inputs. | Must Have | Data Science |
| BR-06 | Risk scores shall be visible to CSMs within the existing Salesforce CRM interface. | Must Have | CSM Lead |

## 4.2 Automated Retention Campaigns

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-07 | The system shall automatically trigger a retention email within 2 hours of a customer crossing the high-risk threshold (score >60). | Must Have | Marketing Mgr |
| BR-08 | Retention emails shall be personalized based on the customer's top purchase category. | Must Have | Marketing Mgr |
| BR-09 | The discount offered in retention emails shall be dynamically calculated based on customer lifetime value and risk score. | Must Have | VP CX |
| BR-10 | Customers already enrolled in an active campaign shall not receive a duplicate trigger for 14 days. | Must Have | Marketing Mgr |
| BR-11 | All campaign emails shall include a functional unsubscribe link compliant with CAN-SPAM and CASL. | Must Have | Legal/DPO |
| BR-12 | The system shall track email open rate, click-through rate, and conversion to purchase for each campaign. | Must Have | Marketing Mgr |
| BR-13 | A/B testing capability shall be available for retention email subject lines and content. | Should Have | Marketing Mgr |

## 4.3 CSM Workflow & Tools

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-14 | CSMs shall have access to a prioritized at-risk customer dashboard sorted by (risk score × customer lifetime value). | Must Have | CSM Lead |
| BR-15 | The dashboard shall provide AI-generated talking-point recommendations for each at-risk customer. | Should Have | CSM Lead |
| BR-16 | CSMs shall be able to log outreach outcomes (Retained / Churned / No Response) directly in the CRM. | Must Have | CSM Lead |
| BR-17 | The dashboard shall load within 5 seconds for up to 1,000 at-risk customers. | Must Have | IT Lead |

## 4.4 Analytics & Reporting

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-18 | An executive dashboard shall display the current monthly churn rate vs. target, updated daily. | Must Have | VP CX |
| BR-19 | The dashboard shall show month-over-month and year-over-year churn trends. | Must Have | VP CX |
| BR-20 | Churn data shall be segmentable by: customer tier, product category, geography, and acquisition channel. | Should Have | VP CX |
| BR-21 | The system shall auto-generate and email a monthly churn report to leadership. | Should Have | VP CX |
| BR-22 | All dashboard data shall be exportable to Excel and PowerPoint. | Could Have | VP CX |

# 5. Non-Functional Requirements

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-01 | Performance | Churn scoring batch job completes within 2 hours for up to 500,000 customers. | Critical |
| NFR-02 | Availability | System available 99.5% uptime (max 22 hours downtime/year). | High |
| NFR-03 | Security | Customer PII is encrypted at rest (AES-256) and in transit (TLS 1.3). | Critical |
| NFR-04 | Privacy | System complies with GDPR (EU) and PIPEDA (Canada). Privacy Impact Assessment required before go-live. | Critical |
| NFR-05 | Scalability | System must support 3x current customer volume without re-architecture. | High |
| NFR-06 | Auditability | All automated actions (score changes, email triggers) logged with timestamp and actor. | High |
| NFR-07 | Usability | CSM dashboard requires no more than 30 minutes of training to operate. | Medium |

# 6. Business Rules

- BR-RULE-01: A customer is CHURNED when they have made zero purchases for 90 consecutive days AND have not responded to any retention outreach in that period.

- BR-RULE-02: A customer is AT-RISK (High) when their churn risk score exceeds 60. This threshold may be adjusted quarterly based on model performance review.

- BR-RULE-03: Retention offers for Premium-tier customers may not exceed 25% discount without VP approval.

- BR-RULE-04: Customers who have unsubscribed from marketing emails must NOT receive automated retention campaigns. CSM outreach via phone is permitted.

- BR-RULE-05: Campaign suppression window is 14 days — no customer may receive more than one automated retention email in any 14-day period.

- BR-RULE-06: ML model must be retrained monthly. Model with AUC below 0.75 on the latest validation set must be flagged for review before continued use in production.

# 7. Assumptions

- ASMP-01: A minimum of 24 months of historical purchase and churn data is available and accessible for model training.

- ASMP-02: Salesforce CRM will remain the primary customer data platform throughout the project.

- ASMP-03: The Data Science team will provide ML model development resources at 60% capacity during Phases 2–4.

- ASMP-04: HubSpot Marketing Platform can be integrated via its standard REST API without custom development.

- ASMP-05: Customer consent for behavioral data use is already captured under the existing privacy policy. DPO to confirm.

# 8. Constraints

- CON-01: Total project budget must not exceed $130,000 in Year 1.

- CON-02: System go-live must occur before October 1, 2026 to capture Q4 holiday season retention benefits.

- CON-03: No modifications to the existing customer-facing website or mobile app are in scope.

- CON-04: Customer PII must not be used in ML model training without anonymization or pseudonymization.

# 9. Dependencies

| ID | Dependency | Type | Risk if Delayed |
| --- | --- | --- | --- |
| DEP-01 | Data warehouse provisioned and populated with 24-month history | Technical | Critical — blocks ML model training |
| DEP-02 | Salesforce API access credentials provided by IT | Technical | High — blocks CRM integration |
| DEP-03 | HubSpot account upgraded to marketing automation tier | Vendor | High — blocks campaign automation |
| DEP-04 | Privacy Impact Assessment completed by DPO | Compliance | Critical — may block go-live |
| DEP-05 | CSM Team Lead available for dashboard design review (Week 4) | Resource | Medium — delays UAT |

# 10. Approval

| Name | Role | Signature | Date | Decision |
| --- | --- | --- | --- | --- |
|  | VP Customer Experience |  |  | ☐ Approved ☐ Changes Required |
|  | Head of Data Science |  |  | ☐ Approved ☐ Changes Required |
|  | Marketing Manager |  |  | ☐ Approved ☐ Changes Required |
|  | Business Analyst |  |  | ☐ Approved ☐ Changes Required |